Village of Illiopolis Board Meeting Minutes

March 16, 2026

Mayor Reed called the meeting to order at 6:00 p.m. and led the Pledge of Allegiance.

A roll call was taken; all members were present.

Agenda

The agenda was adopted as presented.

Minutes

S McIntyre made a motion to approve the March 2, 2026 meeting minutes seconded by J DeVore All Ayes  Motion carried  4-0-2 with B Claypool and B Honea abstaining.

Visitors

Matt Wood was present to observe.

Open Forum

Treasurer’s Report

Treasurer gave the report on income and expenses for the month of February.  D Koonce made a motion to accept the treasurer’s report and S McIntyre seconding.  All ayes  Motion Carried 6-0-0

Economic Development Report

Mayor Reed informed the Board that the clearing off the ground is almost complete at the Formosa property.  Burning of the debris will take place when the weather permits.  Construction is planned to begin in summer.

Engineering Report

S Flach gave an update on the Storm Sewer Replacement being done on Elizabeth Street.  Project has had some issues but is progressing on schedule.  The Lead Service Line Inventory will begin March 23.  Income surveys needed for the DCEO Infrastructure Grant will be sent out.  These are needed to submit the application for watermain replacement .Energy Transition Grant is in Phase 2 and awaiting a response from DCEO. The Village is still waiting on unsewered application from IEPA.  Community Project Funding through Nikki Budzinski’s office has been submitted for lift station and wastewater treatment plant improvements.  D Koonce asked if the roots from the trees that were removed are going to be taken care of by the construction company.  S Flach said that the construction company will take care of that per the contract.

Old Business

New Business

A pay estimate for the Storm Sewer on Elizabeth was presented.   D Koonce made a motion to approve pay estimate #2 for the Storm Sewer Grant for $119,100.60 with B Claypool seconding  Roll Call  All ayes  Motion Carried 6-0-0

A building permit for a privacy fence at 414 W Matilda was presented.  D Koonce made a motion to approve the building permit for a privacy fence at 414 W Matilda with S McIntyre seconding  Roll Call  All Ayes  Motion Carried 6-0-0

D Koonce made a motion to donate $50 to the 4H Easter Egg Hunt with B Honea seconding  Roll Call All ayes  Motion Carried 6-0-0

A discussion was held on adding a $10 credit on the water bill for people returning the income survey for the DCEO grant.  We need to have 75% of the income surveys returned to be able to submit the grant.  All Board members agreed it was worth it to put the credit in the letter.

Dilapidated Property

Mayor Reed had no new updates from the county.  A discussion was held on the property at 449 6th street.  Mayor Reed informed the Board of his conversations with the family and the county as to solutions to get the property cleaned.

Comments

D Koonce asked about the contact for the possible annex of land to Formosa property.  Mayor Reed said he is still trying to locate the correct parties to talk to about annexation.  Dave also said he was approached by a resident about the ordinances concerning e bikes.  This will be a future agenda item.

B Honea asked about some of the manhole that are low.  Mayor Reed said there are a couple that will need raised to make them smoother.  This will probably occur in the spring.

S Perry asked about the $1.10 charge notice from EJ Water concerning paper bills.  He thought if the resident was set up as an automatic payment that an e-bill was automatic.  Currently there are residents receiving an e-bill and one in the mail.

Mayor Reed gave an update on the Phase 2 electrical work in Wabash Park.  Matt Wood also gave an update on what Illiofest might want to do for temporary service for the event.  Mayor Reed asked M Wood if he was still interested in the ESDA coordinator position.  M Wood said he would do that.  The new mowers have been received.  Mayor Reed told the Board that Lacy Wood had approached him about a Certificate of Insurance from the Village for the rummage sales and vendors at the school.  A discussion followed as to whether the insurance company would issue one for the Village since it is not a Village sponsored event.  The clerk will check with IML.

B Claypool made a motion to adjourn the meeting at 7:20 pm with S McIntyre seconding  All Ayes  Motion Carried 6-0-0

Respectfully Submitted,

Cathy Mitchell, Village Clerk